**Team C – Street Coders - Automated Grading and Feedback Tool for Java**

1. Name: Mekapothula Sivareddy

2. Team C – Street Coders

3. Client: Dr. Michael Oudshoorn

4. Project: **Automated Grading and Feedback Tool for Java**

5. Team Role: Primary Contact

6**. Weekly Iteration Plan:**

My role is primary contact and I am responsible for keeping in contact with the teammates and the client, talking with teammates regarding any issues and design the schedules for team meetings, knowing the individual status of work.

**Requirements**

* Tracking individual status of work – 25% complete.
* Analyzing which scripting language is most suitable for scanning java source code and writing rules for scanning the java program – 0 %( yet to complete).
* Frequently meeting with teammates and discussing their issues are done by 10 %.

**Project status**: in- progress

**Criticality**:

* Tracking individual status of work- **Required**
* Analyzing which scripting language is most suitable for scanning java source code and writing rules for scanning the java program- **Critical**
* Frequently meeting with teammates and discussing their issues- **Required**

**Accomplishments on last week:**

* Identifying the pros and cons of the team members.
* Created what’s app group for group interactions
* Found the interest of each group member
* We had successful team interactions twice last week

**Current week plan:**

My goal for this week is schedule the team meetings twice a week, monitoring the individual status of work. I would like to gather necessary information for finalizing the scripting languages that are necessary to scan the java code. We would plan a meeting with the client in order to clear the doubts. As per my estimation

**Time-estimate**: I would like to work for 15 hours in order to complete the above tasks but it might take some more time too.

**No blocker issues**.