**Team C – Street Coders - Automated Grading and Feedback Tool for Java**

1. Name: Mekapothula Sivareddy

2. Team C – Street Coders

3. Client: Dr. Michael Oudshoorn

4. Project: **Automated Grading and Feedback Tool for Java**

5. Team Role: Primary Contact

6**. Weekly Iteration Plan:**

My role is primary contact and I am responsible for keeping in contact with the teammates and the client, talking with teammates regarding any issues and design the schedules for team meetings, knowing the individual status of work.

**Requirements**

* Tracking individual status of work – 80% complete - **Required**.
* Frequently meeting with teammates and discussing what the issues are and tried to discuss them with the team and look for resolution for seamless progress of the team - 80 % complete - **Required**.

**Project status**: in- progress

**Accomplishments on last week (07/03/2017-07/07/2017):**

* Resolved issues of project environment in both instructor and student view.
* I as the primary contact ensured successful team meeting every day in a week to track the progress of each other.

**Current week plan (07/10/2017-07/14/2017):**

This week I mainly focus on issue management. I will evaluate the issues in feedback page and heuristic rules. I will resolve the issues of feedback page and heuristic rules. I would track the issues and update the status of issues in issues management document. While resolving the issues I will take the help of team members. I will review the project management plan document. By the end of this week, I will resolve the issues and complete the issue management document.

**Time-estimate**: I am contributing weekly around 35 to 40 hours on project.

Evaluating and resolving the issues in feedback page and heuristic rules- 20 - 25 hours

Documentation of issues management – 10 hours

Reviewing the project management plan document - 2-3 hours.

**No blocker issues**.

**Verbatim Copy of previous week:**

**Weekly Iteration Plan:**

My role is primary contact and I am responsible for keeping in contact with the teammates and the client, talking with teammates regarding any issues and design the schedules for team meetings, knowing the individual status of work.

**Requirements**

* Tracking individual status of work – 60% complete - **Required**.
* Frequently meeting with teammates and discussing what the issues are and tried to discuss them with the team and look for resolution for seamless progress of the team - 60 % complete - **Required**.

**Project status**: in- progress

**Accomplishments on last week (06/26/2017-06/30/2017):**

* Designed case diagram for user login page
* Gathered the information about project environment in both instructor and student view.
* I as the primary contact ensured successful team meeting every day in a week to track the progress of each other.

**Current week plan (07/03/2017-07/07/2017):**

This week I have a plan to work on the issues of our project in different views or modules such as the student and the instructor point of view. I would track different issues regarding the student and the instructor point of view. I would work on the issues of the feedback page and heuristic rules. I would try to resolving the issues related to both feedback page and heuristic rules. I will also work on the issue management document updating all the issues we face until now in the current project. I would partially work on functional specifications document.

**By the end of the week**

* I will be deliver tracking different issues of both student and instructor point of view.
* I will try to resolve the issues related to both feedback page and heuristic rules.
* I will deliver updated documentation of issues management document.

**Time-estimate**: I am contributing weekly around 37 to 40 hours on project.

Work on the issues of both student and instructor view - 15 hours

Work on issues of feedback page and heuristic rules – 15 hours

Updating of issue management document and partial work on functional specifications document – 10 hours

**No blocker issues**.