**Team C – Street Coders - Automated Grading and Feedback Tool for Java**

1. Name: Mekapothula Sivareddy

2. Team C – Street Coders

3. Client: Dr. Michael Oudshoorn

4. Project: **Automated Grading and Feedback Tool for Java**

5. Team Role: Primary Contact

6**. Weekly Iteration Plan:**

My role is primary contact and I am responsible for keeping in contact with the teammates and the client, talking with teammates regarding any issues and design the schedules for team meetings, knowing the individual status of work.

**Requirements**

* Tracking individual status of work – 90% complete - **Required**.
* Frequently meeting with teammates and discussing what the issues are and tried to discuss them with the team and look for resolution for seamless progress of the team - 90 % complete - **Required**.

**Project status**: in- progress

**Accomplishments on last week (07/10/2017-07/14/2017):**

* Resolved issues of feedback page.
* Resolved issues of heuristic rules and updated the issue management document.

**Current week plan (07/17/2017-07/21/2017):**

By this week,

I am going to work and deliver the updated data management plan document on Tuesday 07/18.

I expect to work and deliver the updated issue management plan document on Tuesday 07/18.

I would involve myself in reviewing the use cases document.

I will prepare for the final presentation of the GDP 1.

I am expecting 30 hours for doing the above work.

**No blocker issues**.

**Verbatim Copy of previous week:**

My role is primary contact and I am responsible for keeping in contact with the teammates and the client, talking with teammates regarding any issues and design the schedules for team meetings, knowing the individual status of work.

**Requirements**

* Tracking individual status of work – 80% complete - **Required**.
* Frequently meeting with teammates and discussing what the issues are and tried to discuss them with the team and look for resolution for seamless progress of the team - 80 % complete - **Required**.

**Project status**: in- progress

**Accomplishments on last week (07/03/2017-07/07/2017):**

* Resolved issues of project environment in both instructor and student view.
* I as the primary contact ensured successful team meeting every day in a week to track the progress of each other.

**Current week plan (07/10/2017-07/14/2017):**

This week I mainly focus on issue management. I will evaluate the issues in feedback page and heuristic rules. I will resolve the issues of feedback page and heuristic rules. I would track the issues and update the status of issues in issues management document. While resolving the issues I will take the help of team members. I will review the project management plan document. By the end of this week, I will resolve the issues and complete the issue management document.

**Time-estimate**: I am contributing weekly around 35 to 40 hours on project.

Evaluating and resolving the issues in feedback page and heuristic rules- 20 - 25 hours

Documentation of issues management – 10 hours

Reviewing the project management plan document - 2-3 hours.

**No blocker issues**.