**Name: Girikala, Vamshi Krishna**

**Team: Team C - Street Coders**

**Client: Michael Oudshoorn**

**Project: Automated Grading and Feedback Tool for Java**

**Team Role: Requirements management**

**Weekly iteration plan:**

**Role and Responsibility**: My role in the project is requirements management and I will take the responsibility of collecting the requirements and ensuring whether the requirements are deliverable or not, by discussing with the developers.

**Requirements:**

* Gathering the client requirements - 5% complete
* Researching the tools - 5% complete
* Programming language - 0% complete

**Project status**: In progress

**Previous week:**

I took a note of client requirements and started researching some tools that will be helpful in fulfilling the requirements. I gathered some tools like JFLEX, BISON that are helpful in developing the application. But as the programming language and the platform on which our team is working has not been decided yet I was unable to select the appropriate tools. I have also created a GitHub account and was invited to a group repository where all our documents will be stored.

**Current week:**

In the current week, I will select the tools required for the application and also discuss with the client and make a note of all the necessary features that should be included in the application. Once the tools are selected I will forward them to the documentation manager for documenting the report.

**Time estimate**: I am planning on contributing 15 hours towards the project in this current week