**Name** - Girikala, Vamshi Krishna

**Team -** Team C – Street Coders

**Client name** – Dr.Micheal Oudshoorn ([oudshoorn@nwmissouri.edu](mailto:oudshoorn@nwmissouri.edu))

**Project name** – Automated Grading and Feedback Tool for Java

**Role** – Requirements Management

**Weekly Iteration Plan:**

**Role and Responsibility:** My role in the project is requirements management and I will take the responsibility of collecting the requirements and ensuring whether the requirements are deliverable or not, by discussing with the developers.

**Requirements:**

* Gathering the client requirements - 90% complete
* Documentation – 80% complete
* Designing use cases – 100% complete
* Gantt charts – 60% complete
* Functional specifications – 20% complete

**Project status:** In progress.

**Last week Accomplishments:**

* I have worked on designing the use case diagrams for all the modules (login, file upload, compilation, Execution, test case evaluation, error reporting, feedback, visualizing the statistics).
* I have started preparing the Gantt chart.
* I have worked on the design documents.

**Plan for current week:**

* I will complete the Gantt chart.
* I will work on functional specifications.
* I will update the requirements document.

**Time Estimate**: I have worked around 38 hours in the previous week.

**Verbatim copy of previous week’s post:**

**Weekly Iteration Plan:**

**Role and Responsibility:** My role in the project is requirements management and I will take the responsibility of collecting the requirements and ensuring whether the requirements are deliverable or not, by discussing with the developers.

**Requirements:**

* Gathering the client requirements - 70% complete
* Documentation – 50% complete
* Designing use cases – 20% complete

**Project status:** In progress.

**Last week Accomplishments:**

* I have worked on the documentation and recorded all the client requirements for the application.
* I have contributed my part on documenting and modifying problem statement for better understanding.
* I have also contributed my part in creating a document stating the features that our team in planning to demonstrate.

**Plan for current week:**

* I will work on designing the use cases for all the modules (login, file upload, compilation, Execution, test case evaluation, error reporting, feedback, visualizing the statistics).
* I will contribute my part in making changes to the requirements documents.
* I will also work on the design documents.

**Time Estimate**: I have worked around 37 hours towards the project in the last week.